## Slide 1
Expert System for Risk Management
01
A Case Study: Comparing Knowledge Representation Schemes

## Slide 2
Presentation Agenda
  Case Study: Risk Management in Construction.
  Expert System Components & implementation steps.
  Inference Mechanisms: Forward vs. Backward Reasoning.
  Knowledge Representation Schemes (Simple, Structured, Frame, Logic).
  Final Conclusion.
AI in Construction Risk Management
02

## Slide 3
The Problem: Risk in Construction
  Large construction projects face complex, interrelated risks (Financial, Legal, Managerial).
  Traditional management relies on human experts who may overlook critical "Causal Chains."
  System Goal: Predict risks before they occur (Forward) OR analyze the root cause of an existing problem (Backward).
  Challenge: Finding the best "Knowledge Representation" to make the system fast and scalable.
03
AI in Construction Risk Management

## Slide 4
Why Build this Expert System?
The Problem :
  Project managers face critical issues: Delays, Cost Overruns, and Quality Defects.
  These are caused by: Administrative errors, complex laws, and client-related issues.
  The Reality: Risk relationships are too complex for human memory alone due to the massive number of scenarios.
The Solution :
  Proactive Prediction: Identifying risks before they occur (Forward Thinking).
  Diagnostic Analysis: Root-cause analysis for problems that already happened (Backward Thinking).
  Decision Support: Automating the "Causal Chain" to assist managers in high-pressure environments.
04
AI in Construction Risk Management

## Slide 5
05
SystemComponents: Risk Management Expert System
  Knowledge Base: Stores construction-specific "Causal Chains" (Causes, Rules, and Risks).
  Inference Engine: The processing core that links causes to risks using Forward & Backward reasoning.
  User Interface: Portal for entering project symptoms and receiving "Risk Alarms" or explanations.
  Maintenance Tool: Allows experts to update risk rules easily as market regulations change.
AI in Construction Risk Management

## Slide 6
Implementation Steps
AI in Construction Risk Management
06
Gathering risk-related rules from construction domain experts
KNOWLEDGE ACQUISITION:
Choosing the best representation (Frame, Rules, or Logic) based on project complexity.
SCHEME SELECTION:
Transforming raw expertise into the chosen format
KNOWLEDGE MODELING:
Coding the Inference Engine to navigate the data (Forward &
ENGINE DEVELOPMENT:
Testing the system accuracy using real-world construction case scenarios
SYSTEM VALIDATION:

## Slide 7
07
Forward Reasoning (Data-Driven)
  Concept: Starts from Known Facts (Causes) to reach New Conclusions (Risks).
  Usage: Used for Risk Prediction — "If these problems exist, what will happen next?"
  Direction: From Left to Right (Symptoms → Outcome).
AI in Construction Risk Management

## Slide 8
08
Backward Reasoning (Goal-Driven)
  Concept: Starts from a Specific Goal (Risk) and works backward to find the Root Causes.
  Usage: Used for Risk Validation — "This risk happened, but what exactly triggered it?"
  Direction: From Right to Left (Outcome → Evidence).
AI in Construction Risk Management

## Slide 9
Why We Use Both?
The System combines Forward & Backward to cover the full Project Lifecycle:
  Forward (Predictive):
    Function: Inputs causes → Predicts future risks.
    Goal: "Early Warning" to avoid disasters before they happen.
  Backward (Diagnostic):
    Function: Inputs a risk → Validates root causes.
    Goal: "Root-Cause Analysis" to understand why a failure occurred.
09
AI in Construction Risk Management

## Slide 10
10
Comparative Analysis of Knowledge Representation Schemes

## Slide 11
which
technique
we choose?
11
AI in Construction Risk Management
"Although Frame systems provide better performance, we chose a Simple Production System because our system is small and easier to implement."

## Slide 12
Conclusion
  The Objective: We proposed an Expert System designed to handle the complex causal relationships in construction risk management.
  Mechanism: The system's strength lies in combining Forward and Backward reasoning to provide both prediction and diagnosis tools.
  Technique: We utilized a Simple Production system (IF-THEN rules) to ensure the logic is easy to implement, understand, and maintain.
  Final Impact: This approach transforms expert human knowledge into a structured digital tool that assists project managers in making faster, data-driven decisions
AI in Construction Risk Management
12

## Slide 13
13
For Your Attention.
THANKS
AI in Construction Risk Management